DCOS

Digital Construction Operating System

AI Agent Development Setup

Complete Guideline — Solo Builder with Claude Code

| Field | Value |
| --- | --- |
| Document Code | DCOS-DEV-AGENT-001 |
| Version | R0 — Initial Issue |
| Applies To | Claude Code (CLI / VS Code / desktop) |
| Audience | Solo developer building DCOS with AI agents |
| Related | DCOS 2-Year Plan, Documentation Tracker, Module Template (21-IPC) |
| Prepared | June 2026 |

# Table of Contents

# 1. Concept — You Are the Project Director, Agents Are the Team

The DCOS 2-year plan assumed a 5–7 person team: a system architect, two backend developers, frontend and mobile developers, a QS, a UX designer, and a documenter. Without those resources, the replacement model is one person (you) directing a set of specialized AI agents inside Claude Code. You stop being the typist and become the reviewer, decision-maker, and quality gate.

This works for DCOS specifically because you already have what most solo builders lack: a complete architecture document (R0), a gap analysis (R1), a 50-module map, a 12-document module template, and a phased plan. Those documents become the agents' knowledge base. The better the written context, the better the agents perform — and your project is unusually well documented.

The core principle Never ask one generic AI session to do everything. Split the work the same way you would split it across human specialists: an architect who designs but never codes, a backend engineer who follows conventions, a reviewer who only criticizes, a QS who knows retention rules. Each agent gets a narrow role, its own context, and only the tools it needs. You orchestrate.

### Mapping the human plan to agents

| Plan role (2-Year Plan) | Replaced by | What you still do yourself |
| --- | --- | --- |
| System Architect / Lead | system-architect agent | Approve every design pack and ADR before build |
| Backend Developer ×2 | backend-engineer + database-engineer agents | Review migrations and RLS policies line by line |
| Frontend Developer | frontend-engineer agent | Approve UX of core workspaces; test by hand |
| Mobile Developer | mobile-engineer agent (Phase 3) | Field-test the offline sync yourself |
| QS / Commercial SME | commercial-qs agent + your own QS knowledge | Validate BOQ/IPC/retention math against a real project |
| QA / Reviewer | code-reviewer agent (read-only) | Final merge decision |
| Trainer / Documenter | docs-writer agent | Approve SOPs; deliver training |

Realistic expectation: a disciplined solo-plus-agents setup moves at roughly the speed of a small team on well-specified work, but slower on ambiguous work. The schedule consequence is simple: keep the phase order of the 2-year plan, stretch the calendar where needed, and never skip the P0 design sprint — agents amplify a good design and amplify a bad one equally.

# 2. Claude Code Building Blocks — What Each One Is For

Claude Code has five configuration mechanisms. Understanding which to use for what is the whole game; most setups fail by putting everything in one giant CLAUDE.md.

| Block | What it is | Use it for (DCOS) |
| --- | --- | --- |
| CLAUDE.md | Project memory loaded at the start of every session | Short, permanent facts: stack, folder map, hard rules (RLS, audit append-only), how to run things |
| Subagents (.claude/agents/*.md) | Specialized assistants with their own system prompt, own context window, and restricted tools | Your team: architect, backend, frontend, reviewer, QS, docs |
| Skills (.claude/skills/<name>/SKILL.md) | Named instruction bundles loaded on demand; also create /slash-commands. (Custom commands have been merged into skills — .claude/commands/ files still work, but skills are the recommended form.) | Two kinds: knowledge skills (API standards, tenancy rules, commercial rules) and workflow skills (/design-module, /build-module, /review-module) |
| Hooks | Shell commands that run automatically on events (e.g., after edits, before tool calls) | Guardrails: run tests after edits, block dangerous SQL, protect the audit tables |
| MCP servers | External tool connections | Supabase MCP for database operations; GitHub for repos; Vercel for deployment |

Two properties make subagents valuable rather than decorative. First, context isolation: each runs in a clean context window, so the architect's long design discussion never pollutes the backend agent's build session. Second, tool restriction: a reviewer agent that physically cannot edit files gives honest reviews; an architect without Bash cannot 'just quickly implement it' and skip the design.

A rule of thumb for skills versus CLAUDE.md: if a section of CLAUDE.md has grown into a procedure rather than a fact, move it into a skill. Skill bodies load only when used, so long reference material (your 9-page commercial rules) costs nothing until needed.

# 3. Repository Setup — Where Everything Lives

Keep the documentation tree (from the folder-structure guideline) and the code in one monorepo, so agents can read design packs and write code in the same session. The .claude/ folder sits at the repo root:

dcos/

├── CLAUDE.md                      ← project memory (Section 4)

├── .claude/

│   ├── agents/                    ← your team (Section 5)

│   │   ├── system-architect.md

│   │   ├── backend-engineer.md

│   │   ├── frontend-engineer.md

│   │   ├── database-engineer.md

│   │   ├── code-reviewer.md

│   │   ├── commercial-qs.md

│   │   ├── mobile-engineer.md

│   │   └── docs-writer.md

│   ├── skills/                    ← knowledge + workflow (Sections 6–7)

│   │   ├── dcos-api-standards/SKILL.md

│   │   ├── dcos-tenancy-rls/SKILL.md

│   │   ├── dcos-commercial-rules/SKILL.md

│   │   ├── dcos-module-pattern/SKILL.md

│   │   ├── design-module/SKILL.md       (/design-module)

│   │   ├── build-module/SKILL.md        (/build-module)

│   │   ├── review-module/SKILL.md       (/review-module)

│   │   └── update-docs/SKILL.md         (/update-docs)

│   └── settings.json              ← permissions + hooks (Section 8)

├── docs/                          ← the DCOS documentation tree (00–10)

│   └── 03-Business-Modules/21-IPC-Progress-Claim/   ← design packs

├── apps/

│   ├── web/                       ← Next.js frontend

│   └── mobile/                    ← React Native (Phase 3)

├── packages/

│   ├── api/                       ← NestJS backend

│   ├── db/                        ← migrations, RLS policies, seed

│   └── shared/                    ← types, validation, constants

└── supabase/                      ← Supabase config + local dev

Why docs in the same repo Agents are only as good as what they can read. When the backend agent builds the IPC module, it must be able to open docs/03-Business-Modules/21-IPC-Progress-Claim/02-Functional-Specification.md and follow business rules BR1–BR8 directly. Separate repos break that loop.

# 4. CLAUDE.md — The Project Memory

CLAUDE.md is loaded into every session, so it must stay short and factual — facts, not procedures. Target under ~150 lines. Here is the recommended DCOS content, ready to copy and adapt:

CLAUDE.md (project root)

# DCOS — Digital Construction Operating System

WBS-driven multi-tenant construction platform. One unified system,

modular by discipline. Monorepo: apps/web (Next.js 14 + TS + Tailwind),

packages/api (NestJS), packages/db (Supabase Postgres), apps/mobile (RN).

## Hard rules (never violate)

- Every table has tenant_id with an RLS policy. tenant_id comes from the

JWT, never from a request body.

- audit_logs is append-only. Never UPDATE or DELETE it. Never drop it.

- Money columns are numeric(18,2). Never float. Rounding: half-up at

line level; totals = sum of rounded lines.

- WBS is the spine: every business record links project_id and, where

applicable, wbs_node_id.

- Migrations are forward-only. Never edit an applied migration; write a

new one.

- Statuses come from docs/00-DCOS-Foundation status lists; do not invent

new statuses without an ADR.

## Where things are

- Module design packs: docs/03-Business-Modules/<NN-Name>/ (12-doc set).

ALWAYS read 02-Functional-Specification.md before building a module.

- ADRs (decisions already made — do not relitigate): docs/09-Architecture/ADR/

- Status lists & naming: docs/00-DCOS-Foundation/

- Plan & priorities: DCOS_2Year_Plan.xlsx (phase order is binding)

## Commands

- dev:        pnpm dev            (web + api + supabase local)

- test:       pnpm test           (unit) / pnpm test:e2e

- db:         pnpm db:migrate     / pnpm db:reset (local only)

- lint:       pnpm lint && pnpm typecheck

## Conventions pointer

API/naming/tenancy/commercial rules live in skills (auto-loaded when

relevant): dcos-api-standards, dcos-tenancy-rls, dcos-commercial-rules,

dcos-module-pattern.

Note the last block: CLAUDE.md points to skills instead of containing the rules. That keeps every session cheap while guaranteeing the rules are one /skill-name away — and Claude loads them automatically when their descriptions match the task.

# 5. Agent Breakdown — Your Eight-Member Team

Each agent is a markdown file in .claude/agents/ with YAML frontmatter (name, description, optional tools list) and a system prompt body. The description matters: Claude Code uses it to decide when to delegate automatically, and you can also invoke an agent explicitly. Restrict tools deliberately — design and review agents get read-only access.

### 5.1 The team at a glance

| Agent | Role | Tools | Used in phases |
| --- | --- | --- | --- |
| system-architect | Designs module packs, data models, integration; owns ADRs. Never writes app code. | Read, Grep, Glob, WebSearch | P0 heavily, then every new module |
| backend-engineer | NestJS services, controllers, validation, tests. Follows the spec, never invents schema. | Read, Edit, Write, Bash, Grep, Glob | P1–P5 |
| database-engineer | Migrations, RLS policies, indexes, seed data. The only agent that touches packages/db. | Read, Edit, Write, Bash (db scripts) | P1–P5 |
| frontend-engineer | Next.js workspaces, dashboards, forms; follows UI doc (06) of each module pack. | Read, Edit, Write, Bash, Grep, Glob | P1–P5 |
| mobile-engineer | React Native field app + offline sync per protocol doc. | Read, Edit, Write, Bash | P3 |
| code-reviewer | Reviews diffs against the DCOS checklist. Read-only by design — cannot 'fix' things itself. | Read, Grep, Glob, Bash (read-only git) | Every merge |
| commercial-qs | Validates BOQ/IPC/retention/VO logic and test cases against commercial rules. | Read, Grep, Glob | P0, P2, P4 |
| docs-writer | Fills the 12-doc packs from template, writes SOPs, updates the Doc Checklist tracker. | Read, Edit, Write, Grep, Glob | Continuous |

### 5.2 system-architect — full agent file

.claude/agents/system-architect.md

---

name: system-architect

description: DCOS system architect. Use for designing new module packs

(12-doc sets), data model design, cross-module integration questions,

and ADRs. Design only — this agent must never implement code.

tools: Read, Grep, Glob, WebSearch

---

You are the DCOS System Architect.

Context you must always respect:

- Read docs/09-Architecture/ADR/ first. Decisions there are settled:

WBS as single spine; modular monolith; append-only audit; RLS

row-level tenancy; Supabase-first then NestJS.

- The module map and tier system are in docs/00-DCOS-Foundation/

DCOS-Module-Map.md. Tier decides which of the 12 docs are required.

When asked to design a module:

1. Read the module's row in the Gap Analysis and any existing notes.

2. Read two reference packs: 21-IPC-Progress-Claim (workflow-heavy)

and 20-BOQ (data-heavy) and match their depth and style.

3. Produce the docs in order 01 → 02 → 03 → 04 ... Cross-reference

business rules by number (BR1, BR2...) so tests can trace to them.

4. Every table you design MUST have tenant_id; every workflow MUST

list its rejection paths; every module doc MUST declare integration

points with other modules.

5. End with an explicit 'Open Questions' list for the human to decide.

Never write application code. If asked to, respond with the design and

state that build belongs to backend-engineer / frontend-engineer.

### 5.3 backend-engineer — full agent file

.claude/agents/backend-engineer.md

---

name: backend-engineer

description: Implements DCOS backend features in NestJS + Supabase.

Use for API endpoints, services, business logic, validation, and

unit/integration tests for any module.

tools: Read, Edit, Write, Bash, Grep, Glob

---

You are a senior backend engineer on DCOS (NestJS, Supabase Postgres).

Before writing any code for module <NN>:

1. Read docs/03-Business-Modules/<NN-...>/02-Functional-Specification.md

and 04-Database-Schema.md. The spec's business rules (BR#) are

requirements, not suggestions.

2. Load skills dcos-api-standards and dcos-tenancy-rls and follow them.

Standards:

- Module layout: packages/api/src/modules/<name>/ with controller,

service, dto/, entities/, tests/ — mirror the existing task module.

- Validation with zod DTOs at the boundary; never trust client input.

- Every list endpoint: cursor pagination, tenant-scoped query.

- Every state change goes through the approval-workflow or status

service — no direct status writes — and emits an audit event.

- Write tests in the same task: one test per BR# in the spec, plus the

tenant-isolation test (Tenant B gets 404 on Tenant A's record).

- Do not create or edit migrations — request database-engineer for

schema changes and stop.

Definition of done: pnpm lint && pnpm typecheck && pnpm test all green,

and you list which BR numbers are covered by which tests.

### 5.4 frontend-engineer — full agent file

.claude/agents/frontend-engineer.md

---

name: frontend-engineer

description: Implements DCOS web UI in Next.js 14 + TypeScript +

Tailwind + shadcn/ui. Use for workspaces, dashboards, forms, tables,

and any client-side feature of a module.

tools: Read, Edit, Write, Bash, Grep, Glob

---

You are a senior frontend engineer on DCOS.

Before building UI for module <NN>:

1. Read the module's 06-UI-UX-Design.md — screen inventory, layout

sketches, and the 'behaviors' list are binding.

2. Reuse the platform shell: left nav, WBS tree panel, breadcrumb bar,

right detail drawer. Never invent a new layout for one module.

Standards:

- Components in apps/web/src/modules/<name>/; shared primitives only

in packages/shared/ui. Check for an existing component before

creating one (Grep first).

- Data via the typed API client; no direct fetch calls. All money

display right-aligned with thousands separators and currency from

project settings.

- Status chips, priority colors, and empty states follow

dcos-module-pattern skill. Every list screen ships with: loading

skeleton, empty state with guidance, error state with retry.

- Forms: client validation mirrors the zod DTO; server errors map to

fields; destructive actions require a comment modal.

- Accessibility: keyboard nav for tables and trees; labels on inputs.

Definition of done: screen matches the 06 doc, typecheck/lint green,

and you list any deviation from the design doc with a reason.

### 5.5 code-reviewer and commercial-qs — the quality gates

.claude/agents/code-reviewer.md

---

name: code-reviewer

description: Reviews DCOS code changes against the platform checklist.

Use after any build task, before commit/merge. Read-only.

tools: Read, Grep, Glob, Bash

---

You are a strict but constructive reviewer. Review the current diff

(git diff) against this checklist and report PASS/FAIL per item:

1. TENANCY: every new query tenant-scoped; tenant_id never from body.

2. AUDIT: every create/update/status-change emits an audit event;

no code path writes to audit_logs directly except the audit service.

3. MONEY: numeric types, half-up line rounding, no float arithmetic.

4. SPEC TRACE: changed behavior maps to a BR# in the module spec —

name the BR numbers; flag any logic with no spec backing.

5. STATUS: transitions only via workflow service; match the status list.

6. TESTS: new logic has tests; tenant-isolation test present for new

endpoints; tests assert behavior, not implementation.

7. SECURITY: no secrets, no raw SQL string interpolation, files

validated on upload paths.

Order findings by severity. Suggest fixes; do not apply them.

.claude/agents/commercial-qs.md

---

name: commercial-qs

description: Quantity surveyor domain expert for DCOS. Use to validate

BOQ, IPC, retention, advance recovery, variation order, and

subcontractor payment logic, test cases, and worked examples.

tools: Read, Grep, Glob

---

You are a senior QS reviewing DCOS commercial logic. Load skill

dcos-commercial-rules. For any IPC/retention/VO change, recompute the

worked example in docs/.../Attachments/IPC-worked-example.md by hand

and compare to the implementation's expected outputs. Check:

retention reducing rule at the 50% threshold against REVISED contract

sum; advance recovery caps at remaining balance; back-charges excluded

until agreed; claimed snapshots never mutated by certification.

Flag anything a client QS or auditor would challenge.

# 6. Knowledge Skills — The Rulebooks

Knowledge skills carry the conventions that every agent must follow. They live in .claude/skills/<name>/SKILL.md, and Claude loads them automatically when the description matches the work (or any agent can be told to load them). Keep each one focused; supporting files can sit next to SKILL.md.

### 6.1 dcos-tenancy-rls

.claude/skills/dcos-tenancy-rls/SKILL.md

---

name: dcos-tenancy-rls

description: Multi-tenant row-level security rules for DCOS. Use

whenever creating tables, writing queries, building endpoints, or

touching anything that reads or writes tenant data.

---

Every table: tenant_id uuid not null + RLS policy:

create policy tenant_isolation on <table>

using (tenant_id = (auth.jwt() ->> 'tenant_id')::uuid);

Rules:

- tenant_id ALWAYS from JWT claims. Reject any design where the client

sends tenant_id in a body or query param.

- Cross-tenant access returns 404, never 403 (no existence leak).

- Background jobs receive tenant_id explicitly in the job payload and

set it in the session before any query.

- Storage paths: <tenant_id>/<project_id>/... — never shared prefixes.

- Every new endpoint ships with the cross-tenant test (see

examples/tenant-isolation.spec.ts next to this file).

### 6.2 dcos-commercial-rules

.claude/skills/dcos-commercial-rules/SKILL.md

---

name: dcos-commercial-rules

description: Construction commercial rules for BOQ, IPC, retention,

advance recovery, variation orders, and subcontractor payments.

Use for any work on modules 19–25, 41, 42 or money calculations.

---

Retention: rate per contract (default 5%); reduces (default 2.5%) when

cumulative gross >= 50% of REVISED contract sum; optional cap. Never

manually editable on an IPC — computed, displayed read-only.

Advance recovery: pro-rata (period gross / contract sum × advance),

starts after threshold, capped at remaining balance.

IPC: claimed snapshot frozen at submit; certification stored separately;

variance = claimed − certified with reason codes (UNDER_MEASURE,

RATE_DISPUTE, QUALITY_HOLD, DOC_MISSING, OTHER).

VO: claimable only when Approved, up to approved value; updates revised

contract sum and the retention threshold base.

Sub-IPC mirrors head IPC timing; back-charges deduct only when agreed.

Full worked example: see reference.md next to this file — keep it in

sync with any rule change.

### 6.3 dcos-api-standards and dcos-module-pattern

Build these two the same way: dcos-api-standards holds REST naming, cursor pagination shape, RFC 7807 error format, idempotency-key rule for money endpoints, and webhook event naming. dcos-module-pattern holds the canonical folder layout for a module across api/web, the status-chip color map, empty/loading/error state requirements, and the audit-event helper usage. Seed both from the patterns in your first two built modules and update them whenever you make a new pattern decision — the skills are the single place where conventions live.

# 7. Workflow Skills — Your Slash Commands

Workflow skills are the commands you type. Each encodes a repeatable pipeline so you never re-explain the process. Set disable-model-invocation: true on them so only you trigger them deliberately. (Note: custom slash commands have been merged into skills — a skill folder named design-module creates /design-module.)

### 7.1 /design-module — produce a 12-doc pack

.claude/skills/design-module/SKILL.md

---

name: design-module

description: Produce the design pack for a DCOS module using the

module template and tier rules.

disable-model-invocation: true

argument-hint: [module-number-and-name e.g. 22-Retention]

---

Design module $ARGUMENTS:

1. Delegate to the system-architect agent.

2. Architect reads: the module's entry in DCOS-Module-Map.md, the Gap

Analysis section for this module, the _MODULE-TEMPLATE, and the

21-IPC pack as the reference for depth.

3. Produce the documents required by the module's tier into

docs/03-Business-Modules/$ARGUMENTS/ — one file at a time, asking

me to confirm 01 and 02 before continuing to 03–12.

4. If the module touches money, have the commercial-qs agent review

02-Functional-Specification.md before finalizing.

5. Finish with the Open Questions list and remind me to update the

Doc Checklist tracker.

### 7.2 /build-module — design pack to working code

.claude/skills/build-module/SKILL.md

---

name: build-module

description: Implement a DCOS module from its approved design pack.

disable-model-invocation: true

argument-hint: [module folder e.g. 22-Retention] [scope: db|api|ui|all]

---

Build $1 (scope $2):

1. Confirm the design pack exists and 01/02/04 are marked approved in

the tracker. If not, STOP and tell me to run /design-module first.

2. db:  database-engineer creates migrations + RLS from 04-Database-

Schema.md, runs them locally, writes seed data.

3. api: backend-engineer implements per 02 + 05, one feature (F#) at a

time, tests per BR#. Commit after each green test run.

4. ui:  frontend-engineer implements per 06, screen by screen.

5. After each scope: code-reviewer reviews the diff; if money is

involved, commercial-qs validates the worked example.

6. Summarize: features done, BR coverage, deviations, what I must

verify by hand.

### 7.3 The rest of the command set

| Command | What it does | Delegates to |
| --- | --- | --- |
| /review-module [name] | Full review of a module's diff or branch against the platform checklist; outputs PASS/FAIL list | code-reviewer (+ commercial-qs if money) |
| /update-docs [name] | Regenerates auto docs (04 from migrations, 05 from OpenAPI, 07 from RBAC config) and prompts you to tick the tracker | docs-writer |
| /new-adr [title] | Drafts an Architecture Decision Record from the current discussion using ADR-000 template | system-architect |
| /db-migrate [change] | Designs a forward-only migration, shows it for approval, applies locally, runs tenant-isolation tests | database-engineer |
| /daily-kickoff | Reads the 2-Year Plan + git log, proposes today's 1–3 tasks in phase order, flags blocked items | (main session) |
| /release-check | Pre-deploy checklist: tests, lint, migration dry-run, RLS test suite, audit smoke test | code-reviewer + database-engineer |

# 8. Guardrails — Permissions and Hooks

Agents will occasionally try to do something fast instead of right. Guardrails make the dangerous paths impossible rather than merely discouraged. Configure these in .claude/settings.json.

### 8.1 Permissions

.claude/settings.json (permissions excerpt)

{

"permissions": {

"deny": [

"Bash(rm -rf*)",

"Bash(*drop table*)",

"Bash(*DROP TABLE*)",

"Bash(supabase db reset --linked*)",

"Read(.env*)",

"Edit(supabase/migrations/applied/**)"

],

"ask": [

"Bash(git push*)",

"Bash(pnpm db:migrate*)",

"Edit(packages/db/**)"

]

}

}

### 8.2 Hooks

Two hooks repay their setup cost immediately: a post-edit hook that runs lint and the affected tests automatically so agents see failures while context is fresh, and a pre-tool-use hook that scans Bash commands and SQL for forbidden patterns (UPDATE/DELETE on audit_logs, ALTER on applied migrations, raw tenant_id literals). Keep hook scripts in .claude/hooks/ and version them with the repo.

Non-negotiable protections Whatever else you configure: (1) the production database is never reachable from an agent session — agents work against local/branch databases only; (2) audit_logs and applied migrations are deny-listed for edits; (3) git push requires your confirmation. These three rules prevent every catastrophic failure mode of agent-driven development.

# 9. The Module Pipeline — How a Module Gets Built

Every module follows the same five-stage pipeline. This is the solo-builder version of the team workflow in the 2-Year Plan, and it maps one-to-one to the commands above:

- Design — /design-module 22-Retention. Architect produces the pack; you approve 01/02 before the rest is written. Money modules get commercial-qs review. Output: approved design pack, tracker updated.

- Database — /build-module 22-Retention db. Migrations + RLS + seed, reviewed by you line by line (this is the one stage where you read everything).

- Backend — /build-module 22-Retention api. Feature by feature, test per business rule, commit per green run.

- Frontend — /build-module 22-Retention ui. Screen by screen against the 06 doc.

- Review & docs — /review-module then /update-docs. Reviewer checklist must pass; auto docs regenerate; you manually verify the worked example in the running app; tick the tracker; merge.

Run one module's pipeline at a time in the early phases. From Phase 2 onward you can overlap: design the next module (architect, read-only) while the current one is in backend build — context isolation makes this safe.

### A realistic daily rhythm

| Block | You do | Agents do |
| --- | --- | --- |
| Morning (1h) | /daily-kickoff; review overnight results; make the 2–3 decisions agents queued as Open Questions | — |
| Midday (2–3h) | Approve designs, review migrations and money logic, hand-test yesterday's screens | Run the build stages you launched; long tasks run in background |
| Afternoon (2–3h) | Launch next pipeline stages; pair with an agent on the genuinely hard problem of the day | Build, test, self-review |
| End of day (30m) | /review-module on the day's diff; commit/merge; note tomorrow's priorities | docs-writer updates packs and tracker |

# 10. Mapping Agents to the 2-Year Plan

| Phase | Heavy agents | Your personal focus |
| --- | --- | --- |
| P0 Architecture sprint | system-architect (90%), commercial-qs | Approve every design; make the fold-or-keep decisions (EVM, VO); write ADRs with the architect |
| P1 Core MVP | database-engineer, backend-engineer, frontend-engineer | Review RLS and audit plumbing exhaustively — everything else builds on it |
| P2 Commercial | backend-engineer, commercial-qs (every module), code-reviewer | Hand-verify IPC/retention math against a real project's Excel before trusting it |
| P3 Execution & field | mobile-engineer, frontend-engineer | Field-test offline sync personally; train the first site users |
| P4 Advanced | system-architect (new designs), backend-engineer | Contract admin and claims logic review with a real contract in hand |
| P5 Integration & AI | backend-engineer, system-architect | Decide integration priorities from real client demand |

The schedule advice from the resource plan still applies, amplified: if progress is slower than the plan, stretch P3/P4 to the right and protect P0–P2. An agent team makes the well-specified commercial layer faster, not the ambiguous decisions — those remain yours and remain the bottleneck. Budget your own attention accordingly.

# 11. Day-One Setup Checklist

- Install Claude Code and open the dcos monorepo; run /init if starting fresh, then replace the generated CLAUDE.md with the Section 4 content.

- Create .claude/agents/ and add the eight agent files (Sections 5.2–5.5 give four complete; clone the pattern for database-engineer, mobile-engineer, docs-writer).

- Create the four knowledge skills (Section 6) — seed dcos-commercial-rules from the Gap Analysis and the IPC worked example.

- Create the workflow skills (Section 7): design-module, build-module, review-module, update-docs, new-adr, db-migrate, daily-kickoff, release-check.

- Configure .claude/settings.json permissions and the two hooks (Section 8). Verify the deny rules by trying to violate them.

- Connect MCP servers you already use: Supabase (database ops), GitHub (repo), Vercel (deploys).

- Dry run: /design-module 22-Retention. The architect should read the IPC pack as reference and produce 01-Business-Requirement for your approval. If it doesn't read the reference pack first, tighten the agent prompt.

- Start P0 per the 2-Year Plan: the architecture sprint is now a conversation between you and system-architect, two design packs per week.

Final advice Treat agent files, skills, and CLAUDE.md as living code: commit them, review their diffs, and improve them every time an agent does something wrong — the fix is almost always one sentence added to a prompt or a rule moved into a skill. After three modules through the pipeline, your setup will be tuned to DCOS and the per-module effort drops sharply. For current syntax details, the authoritative reference is https://code.claude.com/docs (skills, subagents, hooks, settings).