## Slide 1
DCOS
Reorganized System Architecture
From a project lifecycle model to a true construction operating system
PROJECT LIFECYCLE
WBS SPINE
PEOPLE & RESOURCES
COST
KPI
Architecture reorganization based on the uploaded DCOS architecture, implementation roadmap and gap analysis.

## Slide 2
1. What DCOS Is
The system is more than a collection of construction modules.
DIGITAL CONSTRUCTION OPERATING SYSTEM
ONE UNIFIED COMPANY SYSTEM
ONE SOURCE OF TRUTH FOR PROJECT DELIVERY
Unifies project information instead of creating separate departmental apps.
Connects design, procurement, site execution, cost, quality, safety, people and finance.
Uses WBS as the common control spine for project location and accountability.
Shares core engines: project setup, WBS, document control, workflow, notification, audit and reporting.
Core principle: Construction work is interdependent — the system must be interdependent too.
DCOS — Digital Construction Operating System
2

## Slide 3
2. Why Reorganize the Architecture?
The original lifecycle is correct, but it is incomplete as a system model.
ORIGINAL VIEW
Tender
Design
Procurement
Construction
QA/QC
HSE
Cost
Handover
DLP
Lessons Learned
HR
HR appears as a module.
People are actually needed across every lifecycle stage.
Resource performance is not clearly represented as a cross-cutting layer.
REORGANIZED VIEW
CORE PLATFORM — AUTH • RBAC • PROJECT • WBS • WORKFLOW • DOCUMENT • AUDIT • KPI
PROJECT LIFECYCLE — TENDER → DESIGN → PROCUREMENT → CONSTRUCTION → CLOSE-OUT
PEOPLE & RESOURCE LAYER — PEOPLE • EQUIPMENT • MATERIAL • SUBCONTRACTOR
WBS + COST + PRODUCTIVITY — CONNECTS WORK TO RESOURCE USAGE AND FINANCIAL CONTROL
MANAGEMENT KPI — STATUS • PERFORMANCE • FORECAST • EXCEPTIONS
DCOS — Digital Construction Operating System
3

## Slide 4
3. Reorganized DCOS Architecture
Five layers make the system easier to understand and extend.
01 CORE PLATFORM
Authentication • RBAC • Company • Stakeholder • Project • WBS • Workflow • Documents • Notifications • Audit • Reporting
02 PROJECT LIFECYCLE
Tender • Design • QS/Estimation • Procurement • Construction • QA/QC • HSE • Planning • BIM • Commissioning • Handover • DLP • Claims • Lessons Learned
03 PEOPLE & RESOURCE
People/HR • Equipment • Materials/Stock • Subcontractors • Capacity • Assignment • Skills • Attendance • Timesheet
04 CONTROL & PERFORMANCE
Budget • BOQ • Cost • Productivity • Schedule • EVM • Resource Cost • Forecast • Variance
05 MANAGEMENT INTELLIGENCE
Executive KPI • Project KPI • Resource KPI • Cost KPI • Schedule KPI • Quality KPI • HSE KPI • Alerts • Analytics
The architecture becomes: Core Platform + Lifecycle + Resources + Control + Intelligence
DCOS — Digital Construction Operating System
4

## Slide 5
4. WBS Is the Central Spine
Every important record should be traceable to where work happens.
Company
Project
Building / Area
Level
Zone
Room / Space / Element
Task / Document / Cost / Material / Inspection
WHO? Responsible person / team
WHAT? Task / document / cost / material
WHERE? Project / WBS location
WBS enables roll-up: Task → Zone → Level → Building → Project → Company
This is the key architectural principle already established in the source architecture; the reorganization preserves it.
DCOS — Digital Construction Operating System
5

## Slide 6
5. People & Resource Management Becomes a Cross-Cutting Layer
HR should support project delivery — not sit outside it.
PEOPLE & RESOURCE MANAGEMENT
People Master
Resource Planning
Project Assignment
Attendance / Timesheet
Skills & Competency
Productivity
Performance
Training
Payroll / Labour Cost
People data → WBS assignment → hours → productivity → labour cost → project KPI
DCOS — Digital Construction Operating System
6

## Slide 7
6. HR → WBS → Productivity → Cost → KPI
This is the missing connection that turns HR data into construction intelligence.
EMPLOYEE
Who is working?
ASSIGNMENT
Where / which WBS?
TIME
How many hours?
OUTPUT
What quantity achieved?
PRODUCTIVITY
How efficient?
COST
What did it cost?
KPI
What should management do?
Example: Rebar installation → 8 workers → 64 man-hours → 5.2 tonnes installed → productivity measured → labour cost allocated to WBS → project performance visible.
The source architecture already states that HR and timesheet affect productivity and payroll; this reorganization makes that relationship explicit.
Resource KPIs can later support forecasting and optimization.
DCOS — Digital Construction Operating System
7

## Slide 8
7. Resource Layer Is Broader Than HR
People are the primary resource, but project delivery also consumes equipment, materials and subcontract capacity.
PEOPLE
Employees
Workers
Engineers
Supervisors
Skills
Hours / OT
EQUIPMENT
Plant register
Assignment
Utilization
Fuel
Maintenance
Rental
MATERIAL
Material master
Stock
Receipt
Issue
Traceability
Consumption
SUBCONTRACTOR
Company
Scope
Capacity
Progress
Performance
Payment
All resource consumption should be traceable to Project + WBS + Time + Cost + Responsible Party
DCOS — Digital Construction Operating System
8

## Slide 9
8. Lifecycle + Resource Layer + KPI
The final operating model connects process, location, people and performance.
LIFECYCLE
Tender
Design
QS / Est.
Procure
Construct
QA/QC + HSE
Commission
Handover
DLP
Lessons
WBS SPINE
Project → Building / Area → Level → Zone → Room / Element → Task / Record
RESOURCES
People
Equipment
Material
Subcontractor
CONTROL
Cost
Schedule
Quality
HSE
Productivity
MANAGEMENT KPI → STATUS • VARIANCE • FORECAST • ALERT • DECISION
DCOS — Digital Construction Operating System
9

## Slide 10
9. How the Architecture Supports Management
The goal is not more data — it is faster, better decisions.
PEOPLE
Do we have enough people?
WORK
What must be done?
LOCATION
Where is it happening?
TIME
Are we on schedule?
COST
Are we spending correctly?
QUALITY / HSE
Is the work compliant and safe?
FORECAST
Where will we finish?
Executive Dashboard Company → Portfolio → Project → Building → WBS → Field
The source final architecture defines six dashboard levels from Board/Executive through Field Worker; the reorganized model adds a clear resource-performance dimension.
DCOS — Digital Construction Operating System
10

## Slide 11
10. Recommended Development Sequence
Build the spine first, then connect the lifecycle and resource layers.
01
CORE FOUNDATION
Auth • RBAC • Company • Project • WBS • Workflow • Documents • Audit
02
MVP DELIVERY
Tasks • Daily Reports • RFI • Dashboards • Mobile
03
COMMERCIAL
BOQ • Estimation • Cost • IPC • Finance • Procurement • Stock
04
RESOURCE
People • Assignment • Attendance • Timesheet • Equipment • Subcontractors
05
EXECUTION CONTROL
QA/QC • HSE • Planning • CPM • BIM • Resource Leveling
06
CLOSE-OUT + INTELLIGENCE
Commissioning • Handover • DLP • Claims • EVM • Lessons • AI
Source roadmap: MVP ≈ 6 months; full platform ≈ 18 months. The detailed gap analysis should govern what is added before full-scale build.
DCOS — Digital Construction Operating System
11

## Slide 12
DCOS — The Operating Model
WHAT Lifecycle
WHERE WBS
WHO / WHAT Resources
HOW MUCH Cost
KPI + DASHBOARD + ALERTS → Management decision
The key change: HR is no longer treated as an isolated administrative module.
People & Resource Management becomes a cross-cutting operating layer connected to WBS, time, productivity, cost and KPI.
This preserves the original DCOS WBS-driven philosophy while making the resource dimension explicit.
Next architecture step: formalize the Resource Management module, KPI definitions, data model and cross-module interfaces in R1.